Parent Story 1: My Documents

|  |  |
| --- | --- |
| Description | As a logged in customer, I should see a list of the documents available to me, with an option to download the files. |

Child Stories

* Display a list of documents available to customer.
* Create an option to download the file
* Cache the document file on local storage in the mobile device when downloaded.

Parent Story 2: Allow customer to make payment using review wizard if deposit is not already paid

|  |  |
| --- | --- |
| Description | As a logged in customer, after reviewing the estimate, I should be able to book estimate & pay the deposit if not paid. |

Child Stories

* After customer taps “Continue” on “Acknowledgement” page, display the deposit payment screen.
* If a customer selects to pay with a cheque, instead of “Make Payment” button, “Confirm” button will be shown.
* When the customer taps on “Confirm” button after selecting “Pay with cheque” option, send an email to sales coordinator
* If customer uses credit card, update move status to “Pending” & if customer uses cheque, update move status to “Needs override”.

Parent Story 3: Change Request Additions

|  |  |
| --- | --- |
| Description | Include the changes requested in Change Request document |

Child Stories

* Update image of truck in the Dashboard
* Create My Move Details screen (Android)
* Create My Move Details screen (iOS)
* Create new service endpoint for GetDeviceID

Parent Story 4: Generate new alerts periodically

|  |  |
| --- | --- |
| Description | Create alert generator class that will be called by existing windows service on a fixed interval |

Child Stories

* Create alert generator for “X hours left” notification.
* Create alert generator for “Action Needed” notification.

## Parent Story 5: Miscellaneous

|  |  |
| --- | --- |
| Description | Lists all tasks that are not part of the user stories |

Child Stories

* Remove dependency on SQL database for Alert services.
* Fix known defects from sprint 1, 2, 3 and 4.
* Fix edit mode in acknowledgement screen in estimate review wizard for iOS
* Fix unit tests for customer and alert services

Risks and considerations:

* Expecting the image of the new truck to be available before development freeze.